The 10-Day Strategy

| Day | Focus | What Gets Built | End-of-Day Target |
| --- | --- | --- | --- |
| Day 1 | Foundation | Next.js, TypeScript, Supabase, schema, Auth, RLS, design system, routing, environments, project structure | Application boots with authentication + database |
| Day 2 | Identity Ecosystem | Client, Freelancer, Team, Enterprise, Admin profiles, RBAC, verification structures | Complete user ecosystem |
| Day 3 | Client + AI | Client dashboard, AI project discovery, requirement conversation, requirement extraction | Client can create a project through AI |
| Day 4 | Documentation + Budget | PRD, architecture, technology docs, development phases, budget engine, 3 execution models | Client gets complete project definition |
| Day 5 | Freelancer + Matching | Freelancer profiles, portfolios, teams, enterprises, Expertise DNA, Requirement DNA, matching | Client receives Top 10 candidates |
| Day 6 | Project Execution | Project workspace, phases, milestones, tasks, calendars, submissions, evidence | Project can actually be executed |
| Day 7 | AI Verification + Health | GitHub integration, AI repository analysis, evidence verification, project health | Milestone verification works |
| Day 8 | CRMS + ASSM | Change requests, impact analysis, cost/timeline, after-sales, project history | Post-baseline lifecycle works |
| Day 9 | Payments + Admin | Payments, commission, certificates, notifications, admin, audit logs | Commercial/admin platform complete |
| Day 10 | Integration + Launch | Full E2E testing, security, bug fixing, deployment, production configuration | V1 production launch candidate |